Department of Computer Science and Engineering

# Software Test Plan

Student Attendance Management System (SAMS)

Prepared by Nyssa Bansal, Ponakala Yathish, Prathamesh Kumar Singh, Rahul Dutta

PES University

05-10-2026

Prepared in accordance with the IEEE standard document structure

PES University | Software Engineering Mini-Project | Team 1

Department of Computer Science and Engineering

## Table of Contents

- Introduction

  - Purpose

  - Scope

  - References

  - Definitions and Acronyms

- Test Items

- Features to be Tested

- Features Not to be Tested

- Test Approach / Strategy

  - Security Validation

- Test Environment

- Test Schedule

- Test Deliverables

- Roles and Responsibilities

- Risks and Mitigation

- Assumptions & Dependencies

- Suspension & Resumption Criteria

- Test Case Management & Traceability

  - Coverage Summary

  - Requirements Traceability Matrix (requirement to test cases) Department of Computer Science and Engineering

- Test Metrics & Reporting

- Approvals

Appendix A: Test Case Specifications

  - Functional test cases

  - Non-functional test cases

  - Security test cases

Department of Computer Science and Engineering

## Revision History

| Version | Date |  | Author | Change summary |
| --- | --- | --- | --- | --- |
| 1.0 | 05-Oct-2026 |  | Team 1 | Initial test plan and test cases for Part-1 submission |
| Project |  | Student Attendance Management System (SAMS) |  |  |
| Document |  | Software Test Plan (STP) - IEEE 829 structure |  |  |
| Version |  | 1.0 |  |  |
| Authors |  | Team 1 (QA responsibilities listed in Section 9) |  |  |
| Date |  | 05-Oct-2026 |  |  |
| Status |  | Draft (Part-1 Submission) |  |  |
| Related documents |  | SAMS SRS v1.0; SAMS Software Architecture and Design Specification v1.0 |  |  |

### Team Members

| Name | USN | PRN |
| --- | --- | --- |
| Nyssa Bansal | PES1UG24CS306 | PES1202400586 |
| Ponakala Yathish | PES1UG24CS322 | PES1202400104 |
| Prathamesh Kumar Singh | PES1UG24CS341 | PES1202400014 |
| Rahul Dutta | PES1UG24CS358 | PES1202400620 |

Department of Computer Science and Engineering

### 1. Introduction

#### 1.1 Purpose

This document defines the test plan for the Student Attendance Management System (SAMS) v1.0. It states the objectives, scope, strategy, environment, schedule, resources and responsibilities for testing, and it contains the detailed test cases (Appendix A) that verify every requirement of the SRS.

#### 1.2 Scope

Testing covers all functional, non-functional and security requirements of SRS v1.0: authentication, user/course/enrolment management, class sessions and attendance marking, attendance viewing, correction requests, reports (on-screen, PDF/CSV, scheduled), notifications and audit logging. Excluded items are listed in Section 4.

Test objectives:

●Show that each of the 50 SRS requirements (28 functional, 12 non-functional, 10 security) is met, using at least one test case per requirement.

●Find defects early through unit and integration tests before system and acceptance testing.

●Give evidence for the measurable targets in the SRS (response times, availability, coverage, security scan results).

#### 1.3 References

| Ref | Document | Version |
| --- | --- | --- |
| [1] | SAMS Software Requirements Specification (SRS) | 1.0, 05-Oct-2026 |
| [2] | SAMS Software Architecture and Design Specification (SAD) - API catalogue, error codes, sequence diagrams | 1.0, 05-Oct-2026 |
| [3] | IEEE Std 829-2008, Software and System Test Documentation | 2008 |
| [4] | ISO/IEC/IEEE 29119-3, Test documentation | 2021 |
| [5] | OWASP Web Security Testing Guide; OWASP Top 10; ASVS 4.0 | 2021 / 4.0 |

Department of Computer Science and Engineering

#### 1.4 Definitions and Acronyms

| Term | Definition |
| --- | --- |
| STP / SRS / SAD | Software Test Plan / Software Requirements Specification / Software Architecture and Design Specification. |
| RTM | Requirements Traceability Matrix (Section 13 and SRS Appendix C). |
| TC | Test case. IDs follow TC-<AREA>-<nn>, e.g., TC-AUTH-01. |
| p95 | 95th percentile of measured response times. |
| UAT | User acceptance testing. |
| SAMS requirement IDs | SAMS-F-nnn functional; SAMS-NF-nnn non-functional; SAMS-SEC-nnn security. |
| OD | On-Duty attendance status (counts as attended). |

### 2. Test Items

The following items of SAMS v1.0 (component IDs from SAD Section 3.4) are tested:

●Authentication module - login, lockout, reset, session, token (C2, C4)

●User, course and enrolment management module (C5)

●Class session and attendance module - roster, submit, edit, percentage calculation (C6)

●Correction request module (C6)

●Report module - on-screen, PDF/CSV export, scheduled jobs (C7, C10)

●Notification module - alerts, retry (C8)

●Audit module (C9)

●REST API layer and security filter chain (C2, C3)

●Web frontend screens (C1)

●Database schema, constraints, backup/restore (C11, C12)

Department of Computer Science and Engineering

### 3. Features to be Tested

Every feature is mapped to an SRS requirement ID. The last column lists the test cases (Appendix A) that verify it.

| SRS requirement ID | Feature / requirement | Priority | Test cases |
| --- | --- | --- | --- |
| SAMS-F-001 | Login with e-mail and password (<= 3 s) | High | TC-AUTH-01, TC-AUTH-02 |
| SAMS-F-002 | Lock account 15 min after 5 failed logins | High | TC-AUTH-03 |
| SAMS-F-003 | Single-use password-reset link (30 min) | Medium | TC-AUTH-04 |
| SAMS-F-004 | Logout and 15-minute inactivity timeout | High | TC-AUTH-05 |
| SAMS-F-010 | Create / update / deactivate users | High | TC-USR-01 |
| SAMS-F-011 | Reject duplicate ID or e-mail | Medium | TC-USR-01 |
| SAMS-F-012 | Create course-section and assign faculty | High | TC-USR-02 |
| SAMS-F-013 | Enrol students singly or by CSV (<= 1,000 rows) | High | TC-USR-03 |
| SAMS-F-020 | Create class session; reject overlap | High | TC-ATT-01 |
| SAMS-F-021 | Roster shows all students UNMARKED | High | TC-ATT-02 |
| SAMS-F-022 | Mark P / A / OD; submit only when complete | High | TC-ATT-02, TC-ATT-03 |
| SAMS-F-023 | Only assigned faculty can mark (else 403) | High | TC-ATT-04 |
| SAMS-F-024 | One record per student per session (else 409) | High | TC-ATT-05 |
| SAMS-F-025 | Edit window 24 h; edit data stored with reason | High | TC-ATT-06 |
| SAMS-F-030 | Student views own held / attended / % | High | TC-VIEW-01 |
| SAMS-F-031 | Faculty views assigned sections only | Medium | TC-VIEW-02 |
| SAMS-F-032 | Red highlight below threshold | Low | TC-VIEW-01 |
| SAMS-F-040 | Student correction request within 7 days | Medium | TC-COR-01, TC-COR-02 |
| SAMS-F-041 | Faculty approves / rejects; e-mail within 5 min | Medium | TC-COR-01 |
| SAMS-F-050 | Student-wise attendance report | High | TC-REP-01 |
| SAMS-F-051 | Defaulter report (threshold) | High | TC-REP-01 |
| SAMS-F-052 | Export PDF and CSV | Medium | TC-REP-02 |
| SAMS-F-053 | Weekly report Monday 06:00 IST | High | TC-REP-03 |
| SAMS-F-054 | Monthly report on 1st, 06:00 IST | Medium | TC-REP-03 |
| SAMS-F-060 | Low-attendance e-mail within 5 min | High | TC-NOT-01 |

Department of Computer Science and Engineering

| SRS requirement ID | Feature / requirement | Priority | Test cases |
| --- | --- | --- | --- |
| SAMS-F-061 | E-mail retry 3 x 5 min; final status | Medium | TC-NOT-02 |
| SAMS-F-070 | Audit log records key events | High | TC-ATT-06, TC-AUD-01 |
| SAMS-F-071 | Audit log filter; read-only | Medium | TC-AUD-01 |
| SAMS-NF-001 | Roster load <= 2 s (p95, 200 users) | High | TC-PERF-01 |
| SAMS-NF-002 | Submit 100 students <= 3 s (p95) | High | TC-PERF-01 |
| SAMS-NF-003 | Report generation <= 10 s | Medium | TC-PERF-02 |
| SAMS-NF-004 | Capacity: 5,000 students / 200 concurrent users | Medium | TC-PERF-03 |
| SAMS-NF-005 | Availability >= 99.5% (08-20 IST, Mon-Sat) | High | TC-AVL-01 |
| SAMS-NF-006 | Daily backup; RPO <= 24 h, RTO <= 4 h | High | TC-REL-01 |
| SAMS-NF-007 | Mark 60 students in <= 2 min | Medium | TC-USA-01 |
| SAMS-NF-008 | Responsive 360-1920 px; Chrome/Firefox/Edge | Medium | TC-USA-02 |
| SAMS-NF-009 | Service-layer unit-test coverage >= 70% | Medium | TC-MNT-01 |
| SAMS-NF-010 | Runs on Linux and Windows (JDK 17, MySQL 8) | Low | TC-PORT-01 |
| SAMS-NF-011 | Keyboard operable; WCAG 2.1 AA contrast | Low | TC-USA-02 |
| SAMS-NF-012 | Percentage computed correctly (2 decimals) | High | TC-VIEW-01 |
| SAMS-SEC-001 | RBAC and object-level authorisation | High | TC-ATT-04, TC-VIEW-02, TC-SEC-01 |
| SAMS-SEC-002 | Password policy; bcrypt hashing | High | TC-SEC-02 |
| SAMS-SEC-003 | TLS 1.2+; HTTP redirected | High | TC-SEC-03 |
| SAMS-SEC-004 | Input validation; injection / XSS / CSRF | High | TC-SEC-04 |
| SAMS-SEC-005 | HttpOnly / Secure / SameSite token cookie | High | TC-AUTH-05, TC-SEC-05 |
| SAMS-SEC-006 | Rate limiting (HTTP 429) | Medium | TC-SEC-06 |
| SAMS-SEC-007 | Append-only audit; no secrets in logs | High | TC-AUD-01 |
| SAMS-SEC-008 | Data minimisation; only SMTP relay | Medium | TC-SEC-07 |
| SAMS-SEC-009 | Generic errors, no leakage | Medium | TC-AUTH-02, TC-SEC-07 |
| SAMS-SEC-010 | CSV upload limits; CSV-injection protection | Medium | TC-USR-03, TC-REP-02 |

Department of Computer Science and Engineering

### 4. Features Not to be Tested

●Internals of the institution's SMTP relay and mail delivery to external mailboxes (SAMS is tested up to hand-over to the relay; a MailHog stub is used).

●Third-party library internals (Spring Boot, Spring Security, Hibernate, React, OpenPDF, JavaMail); only their configuration and use are tested.

●MySQL server engine behaviour and operating-system functions (assumed tested by their vendors).

●Browsers other than the latest two versions of Chrome, Firefox and Edge, and mobile operating systems beyond responsive-browser checks (SRS 2.4).

●Native mobile apps, biometric devices, LMS integration, SMS notifications (out of scope in SRS 1.3).

●Penetration testing of the institution's network and hosting infrastructure; only the SAMS application is tested.

### 5. Test Approach / Strategy

#### Test Levels

| Level | Objective | Who / tools | Examples |
| --- | --- | --- | --- |
| Unit | Verify classes and methods in isolation, especially service-layer business rules. | Developers; JUnit 5, Mockito, JaCoCo | TC-VIEW-01, TC-NOT-02, TC-MNT-01 |
| Integration | Verify controllers + security filters + services + database (and SMTP stub) through the REST API. | Test engineers; Spring Boot Test, Testcontainers (MySQL), Postman/Newman, MailHog | TC-AUTH-02, TC-ATT-04, TC-SEC-05 |
| System | Verify end-to-end behaviour of the deployed system against the SRS, including non-functional and security requirements. | Test engineers; Selenium, JMeter, OWASP ZAP, testssl.sh, axe/Lighthouse | TC-ATT-02, TC-PERF-01, TC-SEC-04 |
| Acceptance (UAT) | Confirm the system suits real use: faculty, student and administrator sample users run typical scenarios. | Instructor / sample users; scripted scenarios | Scenarios built from TC-ATT-02, TC-VIEW-01, TC-REP-01, TC-COR-01 |

Department of Computer Science and Engineering

#### Types of Testing

●Functional testing of every functional requirement, including valid, invalid and boundary inputs.

●Regression testing: the automated API and UI suites are re-run on every merge to the main branch and before each release.

●Performance testing with JMeter against the NF-001 to NF-004 targets (Section 6 lists the data volumes).

●Usability and accessibility testing with five volunteer faculty/students; axe and Lighthouse audits.

●Reliability testing: backup/restore drill and 30-day availability measurement.

●Compatibility and portability testing on three browsers, three viewport widths, Linux and Windows.

●Security testing (Section 5.1).

Test design techniques: equivalence partitioning and boundary-value analysis (e.g., 5th failed login, 24 h edit window, 7-day correction window, 1,000-row CSV), state-transition testing (account lock, correction request status), decision tables (role x endpoint access matrix), and error guessing (concurrent submissions, malformed files). Entry criteria

●A stable build is deployed to the test environment and passes the smoke suite (login, mark attendance, report).

●Test environment is ready (Section 6) and test data is loaded.

●The relevant SRS/SAD sections are baselined and test cases are reviewed. Exit criteria

●100% of planned test cases executed; at least 95% passed and every failure has an agreed defect.

●0 open Critical and 0 open Major defects; Minor defects have a documented workaround or are scheduled.

●All High-priority requirements show status Passed in the RTM.

●Performance targets NF-001 to NF-004 met; ZAP scan has 0 High/Critical alerts; service-layer coverage >= 70%.

Department of Computer Science and Engineering

#### Defect severity

| Severity | Definition | Example | Fix target |
| --- | --- | --- | --- |
| Critical | System unusable or data corrupted / security breach. | Student can read another student's attendance. | Before next build |
| Major | Main feature fails; no workaround. | Attendance submission returns 500. | Within 2 days |
| Minor | Feature works with a workaround or cosmetic with functional effect. | Wrong sort order in report. | Before release |
| Trivial | Cosmetic only. | Label spelling. | If time allows |

#### 5.1 Security Validation

Security validation verifies the security objectives SO-1 to SO-5 and requirements

SAMS-SEC-001 to SAMS-SEC-010 of SRS Section 6.3. Checks are made against the OWASP Top 10 (2021) risks that apply to SAMS.

| Security validation activity | Method / tool | SRS requirement | Test case | Pass criterion |
| --- | --- | --- | --- | --- |
| Authentication and secret handling: password policy, hashing, no logging of secrets | API tests; DB inspection; log search | SAMS-SEC-0 02, SEC-007 | TC-SEC-02, TC-AUD-01 | Weak passwords rejected; bcrypt hash cost >= 10; no secrets in responses or logs. |
| Brute-force and lockout checks | Scripted login attempts; Postman/Newman | SAMS-F-002, SEC-006 | TC-AUTH-03, TC-SEC-06 | Lock after 5 failures; HTTP 429 above rate limit. |
| Access control: horizontal and vertical privilege escalation, IDOR | Role x endpoint matrix; token swapping | SAMS-SEC-0 01 | TC-SEC-01, TC-ATT-04, TC-VIEW-02 | All disallowed calls return 401/403. |
| Transport security: TLS version and cipher check, HTTP redirect | testssl.sh; SSL Labs style checks | SAMS-SEC-0 03 | TC-SEC-03 | Only TLS 1.2/1.3; no weak ciphers; HTTP redirected. |
| Injection, XSS, CSRF; input fuzzing of login, text and CSV fields | OWASP ZAP active scan; manual payload lists; fuzzing with ZAP fuzzer | SAMS-SEC-0 04, SEC-010 | TC-SEC-04, TC-USR-03, TC-REP-02 | 0 High/Critical alerts; payloads rendered inert. |

Department of Computer Science and Engineering

| Security validation activity | Method / tool | SRS requirement | Test case | Pass criterion |
| --- | --- | --- | --- | --- |
| Session management: cookie flags, tamper, expiry, logout invalidation | Browser dev tools; JWT tamper script | SAMS-SEC-0 05, SAMS-F-004 | TC-SEC-05, TC-AUTH-05 | HttpOnly, Secure, SameSite=Strict; tampered/expired tokens rejected. |
| Information leakage and privacy: error messages, stored data, outbound traffic | Error injection; DB schema review; traffic capture | SAMS-SEC-0 08, SEC-009 | TC-SEC-07, TC-AUTH-02 | No stack traces/SQL; only Appendix B data stored. |
| Audit trail integrity | DB privilege test ( UPDATE/DELET E on audit table) | SAMS-SEC-0 07, F-070 | TC-AUD-01 | Audit table is append-only. |
| Dependency and configuration check | OWASP Depende ncy-Check; review of Spring Security config | SAMS-SEC-0 04 | (run in CI, results attached to test summary) | No known High/Critical CVEs in dependencies at release. |

### 6. Test Environment

| Hardware | Test server: 4 vCPU, 8 GB RAM, 50 GB disk (Ubuntu 22.04 VM or Docker host). Load generator: separate machine with 2 vCPU. Client devices: Windows laptop, Android phone, iPhone / iPad (browser only). |
| --- | --- |
| Software | SAMS v1.0 build (Spring Boot JAR + React bundle), JDK 17, MySQL 8.0, Nginx with test TLS certificate, MailHog (fake SMTP server), browsers: latest 2 versions of Chrome, Firefox, Edge. |
| Tools | JUnit 5, Mockito, JaCoCo (unit/coverage); Postman/Newman and Testcontainers (API); Selenium WebDriver (UI automation); Apache JMeter (performance); OWASP ZAP, testssl.sh, OWASP Dependency-Check (security); axe DevTools and Lighthouse (accessibility); GitHub Actions (CI); GitHub Issues (defect tracking). |
| Test data | Dummy data only, no real student data: 5,000 students, 300 faculty, 3 administrators, 20 course-sections of 60-120 students, 1 semester of generated attendance (about 1.5 million records for TC-PERF-03), CSV files for enrolment tests (valid.csv, mixed.csv, big.csv, oversized.csv), reference spreadsheet with expected percentages. |
| Environments | DEV (developers), TEST (QA, stable build, this plan), PERF (identical to TEST with full data set). Test accounts: student1..student5000, faculty1..faculty300, admin1..admin3. |

Department of Computer Science and Engineering

### 7. Test Schedule

Dates are tentative and will be aligned with the Part-2 (implementation) plan.

| Milestone | Planned date | Status |
| --- | --- | --- |
| Test plan and test case design (this document) | 05-Oct-2026 to 07-Oct-2026 | Done for Part-1 |
| Test case review with instructor feedback | 12-Oct-2026 to 16-Oct-2026 | Planned |
| Unit tests written together with code (continuous) | From start of implementation | Planned |
| Environment and test data setup (TEST and PERF) | 26-Oct-2026 to 30-Oct-2026 | Planned |
| Integration test execution | 02-Nov-2026 to 06-Nov-2026 | Planned |
| System, performance and security test execution | 09-Nov-2026 to 20-Nov-2026 | Planned |
| Regression cycle and defect closure | 23-Nov-2026 to 27-Nov-2026 | Planned |
| User acceptance testing | 30-Nov-2026 to 02-Dec-2026 | Planned |
| Test summary report | 04-Dec-2026 | Planned |

### 8. Test Deliverables

●Test Plan (this document) and test case specifications (Appendix A)

●Automated test scripts (JUnit, Newman collections, Selenium, JMeter .jmx files)

●Test data sets and generator scripts

●Test execution logs and CI reports (JaCoCo, ZAP, Dependency-Check)

●Defect reports (GitHub Issues export)

●Updated Requirements Traceability Matrix with execution status

●Test Summary Report

### 9. Roles and Responsibilities

Team members hold the roles below for testing purposes (proposed split; all members also write unit tests for their own code).

Department of Computer Science and Engineering

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Nyssa Bansal (PES1UG24CS306) | Prepare and maintain the plan; coordinate execution; maintain RTM; write Test Summary Report. |
| Test Engineer (functional / API / UI automation) | Ponakala Yathish (PES1UG24CS322) | Design and execute functional and integration test cases; Postman/Newman and Selenium scripts; log defects. |
| Test Engineer (performance / security) | Rahul Dutta (PES1UG24CS358) | JMeter load tests; ZAP, testssl.sh and dependency scans; security test cases. |
| Developer / Build owner | Prathamesh Kumar Singh (PES1UG24CS341) | Provide stable builds and environment; unit tests and coverage gate; fix and triage defects. |
| Product Owner / Approver | Rahul Dutta | Review plan; approve test results and sign-off readiness. |

Department of Computer Science and Engineering

### 10. Risks and Mitigation

| Risk | Likelihood / impact | Mitigation |
| --- | --- | --- |
| Delay in stable build delivery | Medium / High | Weekly integration builds; smoke tests in CI; early API stubs so tests can start. |
| Test environment downtime or resource shortage (4-member student team) | Medium / Medium | Docker Compose scripts to rebuild the environment in under 30 minutes; backup VM. |
| Performance targets cannot be verified because of limited hardware | Medium / Medium | Scale the load proportionally and document the ratio; run PERF on the best available machine. |
| SMTP relay unavailable or limits mail volume | Low / Medium | Use MailHog for all tests; test the real relay only in a final smoke test. |
| Time-dependent features (weekly job, 24 h window, 15-min timeout) are slow to test | High / Medium | Make the system clock injectable (java.time.Clock); use a test clock and shortened timeouts in TEST. |
| Requirement changes after test design | Medium / Medium | RTM shows impacted test cases; review changes at weekly meeting. |
| Team members lack security-testing experience | Medium / Medium | Use OWASP ZAP baseline scripts and WSTG checklists; pair-test. |

### 11. Assumptions & Dependencies

●The build under test follows SAD v1.0, including the API catalogue and error codes.

●A stable build and the TEST/PERF environments are available before each test phase.

●Test data (accounts, courses, CSV files) is generated by scripts before execution; no real student data is used.

●MailHog or an equivalent SMTP stub is available to capture e-mails.

●The system clock can be controlled in the test environment for scheduled and time-window tests.

●Team members and the instructor are available for the usability test and UAT in the planned weeks.

Department of Computer Science and Engineering

### 12. Suspension & Resumption Criteria

Suspend testing if:

●The test environment is unavailable for more than 4 hours.

●The build is so unstable that it blocks more than 30% of the planned test cases or the smoke suite fails.

●A Critical defect is found in login or data storage that makes further testing meaningless.

●The database or test data is corrupted and cannot be restored within 4 hours.

Resume testing when:

●Blocking defects are fixed and verified by a new build that passes the smoke suite.

●The environment is stable and test data is reloaded.

●The QA Lead confirms that the failed area has been re-tested (regression suite re-run).

### 13. Test Case Management & Traceability

Test cases are specified in Appendix A, stored in the project repository (tests/ directory, one Markdown/CSV file per area) and executed through the automated suites or manual checklists.

Each test case references the SRS requirement(s) it verifies. The RTM below is the forward trace (requirement to test case); the reverse trace is the "Requirements verified" column in Appendix A. SRS Appendix C holds the same links together with architecture and design references.

Department of Computer Science and Engineering

#### 13.1 Coverage Summary

| Measure | Value |
| --- | --- |
| SRS requirements in scope (functional / non-functional / security) | 50 (28 / 12 / 10) |
| Requirements covered by at least one test case | 50 of 50 (100%) |
| Total test cases specified | 40 |
| By level (Unit / Integration / System) | 3 / 15 / 22 |
| Functional-area test cases (AUTH, USR, ATT, VIEW, COR, REP, NOT, AUD) | 24 |
| Non-functional test cases (PERF, AVL, REL, USA, MNT, PORT) | 9 |
| Security test cases (SEC) | 7 |
| High-priority test cases | 27 |

#### Department of Computer Science and Engineering 13.2 Requirements Traceability Matrix (requirement to test cases)

| Requirement ID | Requirement (short) | Test cases | Level of verification |
| --- | --- | --- | --- |
| SAMS-F-001 | Login with e-mail and password (<= 3 s) | TC-AUTH-01, TC-AUTH-02 | System, Integration |
| SAMS-F-002 | Lock account 15 min after 5 failed logins | TC-AUTH-03 | Integration |
| SAMS-F-003 | Single-use password-reset link (30 min) | TC-AUTH-04 | System |
| SAMS-F-004 | Logout and 15-minute inactivity timeout | TC-AUTH-05 | Integration |
| SAMS-F-010 | Create / update / deactivate users | TC-USR-01 | System |
| SAMS-F-011 | Reject duplicate ID or e-mail | TC-USR-01 | System |
| SAMS-F-012 | Create course-section and assign faculty | TC-USR-02 | System |
| SAMS-F-013 | Enrol students singly or by CSV (<= 1,000 rows) | TC-USR-03 | Integration |
| SAMS-F-020 | Create class session; reject overlap | TC-ATT-01 | Integration |
| SAMS-F-021 | Roster shows all students UNMARKED | TC-ATT-02 | System |
| SAMS-F-022 | Mark P / A / OD; submit only when complete | TC-ATT-02, TC-ATT-03 | System |
| SAMS-F-023 | Only assigned faculty can mark (else 403) | TC-ATT-04 | Integration |
| SAMS-F-024 | One record per student per session (else 409) | TC-ATT-05 | Integration |
| SAMS-F-025 | Edit window 24 h; edit data stored with reason | TC-ATT-06 | Integration |
| SAMS-F-030 | Student views own held / attended / % | TC-VIEW-01 | Unit |
| SAMS-F-031 | Faculty views assigned sections only | TC-VIEW-02 | System |
| SAMS-F-032 | Red highlight below threshold | TC-VIEW-01 | Unit |
| SAMS-F-040 | Student correction request within 7 days | TC-COR-01, TC-COR-02 | System, Integration |
| SAMS-F-041 | Faculty approves / rejects; e-mail within 5 min | TC-COR-01 | System |
| SAMS-F-050 | Student-wise attendance report | TC-REP-01 | System |
| SAMS-F-051 | Defaulter report (threshold) | TC-REP-01 | System |
| SAMS-F-052 | Export PDF and CSV | TC-REP-02 | Integration |
| SAMS-F-053 | Weekly report Monday 06:00 IST | TC-REP-03 | System |

Department of Computer Science and Engineering

| Requirement ID | Requirement (short) | Test cases | Level of verification |
| --- | --- | --- | --- |
| SAMS-F-054 | Monthly report on 1st, 06:00 IST | TC-REP-03 | System |
| SAMS-F-060 | Low-attendance e-mail within 5 min | TC-NOT-01 | Integration |
| SAMS-F-061 | E-mail retry 3 x 5 min; final status | TC-NOT-02 | Unit |
| SAMS-F-070 | Audit log records key events | TC-ATT-06, TC-AUD-01 | Integration, System |
| SAMS-F-071 | Audit log filter; read-only | TC-AUD-01 | System |
| SAMS-NF-001 | Roster load <= 2 s (p95, 200 users) | TC-PERF-01 | System |
| SAMS-NF-002 | Submit 100 students <= 3 s (p95) | TC-PERF-01 | System |
| SAMS-NF-003 | Report generation <= 10 s | TC-PERF-02 | System |
| SAMS-NF-004 | Capacity: 5,000 students / 200 concurrent users | TC-PERF-03 | System |
| SAMS-NF-005 | Availability >= 99.5% (08-20 IST, Mon-Sat) | TC-AVL-01 | System |
| SAMS-NF-006 | Daily backup; RPO <= 24 h, RTO <= 4 h | TC-REL-01 | System |
| SAMS-NF-007 | Mark 60 students in <= 2 min | TC-USA-01 | System |
| SAMS-NF-008 | Responsive 360-1920 px; Chrome/Firefox/Edge | TC-USA-02 | System |
| SAMS-NF-009 | Service-layer unit-test coverage >= 70% | TC-MNT-01 | Unit |
| SAMS-NF-010 | Runs on Linux and Windows (JDK 17, MySQL 8) | TC-PORT-01 | System |
| SAMS-NF-011 | Keyboard operable; WCAG 2.1 AA contrast | TC-USA-02 | System |
| SAMS-NF-012 | Percentage computed correctly (2 decimals) | TC-VIEW-01 | Unit |
| SAMS-SEC-001 | RBAC and object-level authorisation | TC-ATT-04, TC-VIEW-02, TC-SEC-01 | Integration, System |
| SAMS-SEC-002 | Password policy; bcrypt hashing | TC-SEC-02 | Integration |
| SAMS-SEC-003 | TLS 1.2+; HTTP redirected | TC-SEC-03 | System |
| SAMS-SEC-004 | Input validation; injection / XSS / CSRF | TC-SEC-04 | System |
| SAMS-SEC-005 | HttpOnly / Secure / SameSite token cookie | TC-AUTH-05, TC-SEC-05 | Integration |
| SAMS-SEC-006 | Rate limiting (HTTP 429) | TC-SEC-06 | Integration |
| SAMS-SEC-007 | Append-only audit; no secrets in logs | TC-AUD-01 | System |
| SAMS-SEC-008 | Data minimisation; only SMTP relay | TC-SEC-07 | System |

Department of Computer Science and Engineering

| Requirement ID | Requirement (short) | Test cases | Level of verification |
| --- | --- | --- | --- |
| SAMS-SEC-009 | Generic errors, no leakage | TC-AUTH-02, TC-SEC-07 | Integration, System |
| SAMS-SEC-010 | CSV upload limits; CSV-injection protection | TC-USR-03, TC-REP-02 | Integration |

Example (matches the sample style): SAMS-F-001 (Login) -> TC-AUTH-01, TC-AUTH-02; SAMS-F-022 (Mark attendance) -> TC-ATT-02, TC-ATT-03; SAMS-NF-001 (Roster load time) -> TC-PERF-01.

### 14. Test Metrics & Reporting

Metrics collected:

●% of planned test cases executed

●% passed / failed / blocked

●Defect density (defects per KLOC and per requirement)

●Defect aging (days from open to close) and defect leakage (found after exit)

●Requirement coverage (requirements with all test cases passed / total)

●Unit-test line coverage of the service layer (target >= 70%)

●Performance: p50/p95 response time and error rate per scenario

●Security: number of ZAP alerts by risk level; vulnerable dependencies Reports:

●Daily execution status during execution phases (e-mail / team chat)

●Weekly defect summary at the team meeting

●Final Test Summary Report with updated RTM

Department of Computer Science and Engineering

### 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Nyssa Bansal |  |
| Dev Lead | Prathamesh Kumar Singh, |  |
| Product Owner | Rahul Dutta |  |
| Dev | Ponakala Yathish |  |

### Appendix A: Test Case Specifications

This appendix specifies 40 test cases that cover all functional, non-functional and security requirements. Expected results use the values of the SRS. Level: U = unit, I = integration, S = system.

Department of Computer Science and Engineering

#### A.1 Functional test cases

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-AUT H-01 | Successful login | SAMS-F-0 01 | S / Functi onal | High | Active Faculty account faculty1@pes.edu exists. | - Open login page overHTTPS. - Enter valid e-mail andpassword. - Click Login. | Faculty dashboard is displayed within 3 s; session cookie is set; audit entry LOGIN_SUCCESS is created. |
| TC-AUT H-02 | Login with invalid credentials | SAMS-F-0 01, SAMS- SEC-009 | I / Functio nal / Negative | High | Active account exists. | - POST /auth/login withcorrect e-mail, wrong password. - POST /auth/login withunknown e-mail. | Both calls return 401 SAMS-AUTH-401 with identical message "Invalid credentials"; no indication which field was wrong. |
| TC-AUT H-03 | Account lockout after 5 failures | SAMS-F-0 02 | I / Functio nal / Boundary | High | Active account; failed_attempts = 0. | - Submit wrong password5 times. - Submit the correctpassword immediately. - Repeat step 2 after 15 min 5 s. | After 5th failure account is locked; step 2 returns 423 "Account temporarily locked"; step 3 succeeds. |
| TC-AUT H-04 | Password reset link is single-use and expires | SAMS-F-0 03 | S / Functi onal | Mediu m | Mail catcher (MailHog) configured. | - Request reset forregistered and for unregistered e-mail. - Open link from mail, seta new valid password. 3. Re-use the same link. 4. Request again and use link after 31 min. | Step 1 shows the same message for both addresses; step 2 succeeds; steps 3 and 4 return 410 SAMS-AUTH-410. |
| TC-AUT H-05 | Logout and inactivity timeout | SAMS-F-0 04, SAMSSEC-005 | I / Functio nal / Security | High | Logged-in user. | - Click Logout, then replaythe old cookie against GET /sessions/{id}/roster. - Log in again, stay idle 15 min 10 s, open any page. | Replayed token is rejected with 401; after idle period user is redirected to the login page. |
| TC-USR -01 | Create user and reject duplicates | SAMS-F-0 10, SAMSF-011 | S / Functi onal | High | Logged in as Administrator. | - Create Student (ID PES1UG24CS999, name, e-mail, role). - Create another userre-using the same ID. - Create another userre-using the same e-mail. - Deactivate the first userand try to log in. | Step 1 succeeds; steps 2 and 3 fail with 409 naming the conflicting field; step 4 login is refused. |
| TC-USR -02 | Create cours e-section and assign faculty | SAMS-F-0 12 | S / Functi onal | High | Administrator logged in; Faculty user exists. | - Create course-sectionCS201-A, semester 3, 2026-27. - Try to save without afaculty. - Assign Faculty. | Step 2 is rejected ("at least one faculty required"); step 3 saves and section appears in Faculty's list. |

Department of Computer Science and Engineering

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-USR -03 | Bulk enrolment by CSV with invalid rows | SAMS-F-0 13, SAMS- SEC-010 | I / Functio nal / Boundary | High | Section CS201-A exists. Files: valid.csv (50 rows), mixed.csv (50 rows, 3 invalid), big.csv (1,001 rows), oversized.csv (3 MB), report.exe. | - Upload valid.csv. - Upload mixed.csv. - Upload big.csv. - Upload oversized.csv. - Upload report.exe. | Step 1: 50 enrolled. Step 2: 47 enrolled and the 3 invalid rows reported by row number and reason. Step 3: rejected (limit 1,000 rows). Steps 4 and 5: rejected with 400 (size and type limits). |
| TC-ATT -01 | Overlapping class session rejected | SAMS-F-0 20 | I / Functio nal / Boundary | High | Session 10:00-11:00 exists for CS201-A on 12-Oct-2026. | - Create session 10:30-11:30 same section and date. - Create session 11:00-12:00 same section and date. | Step 1 returns 409 SAMS-SES-409; step 2 (back-to-back) is accepted. |
| TC-ATT -02 | Roster shows UNMARKE D and attendance can be submitted | SAMS-F-0 21, SAMSF-022 | S / Functi onal | High | Faculty assigned to CS201-A; 60 students enrolled; session created. | - Open session roster. - Mark every student P, Aor OD. - Submit. | All 60 students are UNMARKED in step 1; submission returns 201 with correct P/A/OD counts. |
| TC-ATT -03 | Incomplete submission blocked | SAMS-F-0 22 | S / Functi onal / Negative | High | As TC-ATT-02, nothing yet submitted. | - Mark 59 of 60 students. - Click Submit. | Submit is rejected with 400 SAMS-ATT-400 naming the unmarked student; no records are stored. |
| TC-ATT -04 | Unassigned faculty cannot mark attendance | SAMS-F-0 23, SAMS- SEC-001 | I / Security / Negative | High | Faculty B is not assigned to CS201-A. | - As Faculty B, GET rosterof the CS201-A session. - As Faculty B, POSTattendance for it. - As Student, POSTattendance for it. | All three calls return 403 SAMS-AUTH-403; no data changes; 3 audit entries ACCESS_DENIED. |
| TC-ATT -05 | Duplicate submission rejected | SAMS-F-0 24 | I / Functio nal / Negative | High | Attendance already submitted for the session. | - POST attendance againwith the same payload. - Send two simultaneous POSTs for a fresh session. | Step 1 returns 409 SAMS-ATT-409. Step 2: exactly one succeeds, the other gets 409; DB has one record per student. |
| TC-ATT -06 | Edit window and edit audit | SAMS-F-0 25, SAMSF-070 | I / Functio nal / Boundary | High | Submitted attendance; session ended 23 h 50 min ago. | - Faculty edits one recordwith reason "Marked wrongly". - Try the edit with a5-character reason. - Move clock to 24 h 05 min after session end; Faculty edits again. - Administrator edits thesame record. | Step 1 succeeds and logs old/new value, user, time, reason; step 2 fails 400; step 3 fails 403 SAMS-ATT-403; step 4 succeeds. |

Department of Computer Science and Engineering

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-VIE W-01 | Attendance percentage calculation and highlight | SAMS-F-0 30, SAMS- F-032, SA MS-NF-01 2 | U / Functi onal | High | Student has 40 sessions held: 28 P, 3 OD, 9 A (also test 7 held with 5 attended). | - Call percentage servicefor both data sets. - Open My Attendance page for the first student. | 77.50% (not highlighted) and 71.43% (red, below 75%); a stored value of 74.99% is shown in red and 75.00% is not; no discrepancy with the reference sheet. |
| TC-VIE W-02 | Access scope of attendance views | SAMS-F-0 31, SAMS- SEC-001 | S / Security / Functiona l | High | Students S1, S2 and Faculty A, B exist; A teaches CS201-A. | - S1 requests GET /students/{S2}/attendance. - Faculty A opensCS201-A attendance. - Faculty B requests CS201-A attendance. | Step 1 returns 403; step 2 shows session-wise and student-wise data; step 3 returns 403. |
| TC-COR -01 | Correction request approved updates record | SAMS-F-0 40, SAMSF-041 | S / Functi onal | Mediu m | Student marked Absent in a session 2 days ago. | 1. Student raises correction with a valid reason. 2. Faculty approves. 3. Student opens My Attendance. | Request status PENDING then APPROVED; record becomes Present; edit appears in audit log; Student e-mail arrives within 5 min; percentage updated. |
| TC-COR -02 | Correction request outside 7-day window | SAMS-F-0 40 | I / Functio nal / Boundary | Mediu m | Records from 7 days 0 h and 7 days 1 h ago. | - Raise request for the7-day-old session. - Raise request for theolder one. - Raise request with a251-character reason. | Step 1 accepted; step 2 rejected 400 SAMS-COR-400; step 3 rejected 400. |
| TC-REP -01 | Student-wise and defaulter reports | SAMS-F-0 50, SAMSF-051 | S / Functi onal | High | Section with 60 students, 30 sessions, 8 students below 75%. | - Faculty generatesstudent-wise report for full range. - Generate defaulter reportwith default and with threshold 80%. - Faculty requests a sectionnot assigned. | Counts and percentages equal reference sheet; defaulter list shows exactly the 8 students (more at 80%); step 3 returns 403. |
| TC-REP -02 | Export to PDF/CSV and CSV formula injection | SAMS-F-0 52, SAMS- SEC-010 | I / Functio nal / Security | Mediu m | A student record has the name =HY PERLINK(http://x ) (formula text). | - Export report as PDF. - Export same report asCSV and open in a spreadsheet. | PDF opens with identical figures; in the CSV the dangerous cell starts with an apostrophe and is not evaluated. |
| TC-REP -03 | Scheduled weekly and monthly reports | SAMS-F-0 53, SAMSF-054 | S / Functi onal | High | Test clock set to Monday 05:59 IST, and to the last day of the month 23:59 IST; 3 active sections. | - Let the clock pass 06:00 on Monday. - Let the clock pass 06:00 on the 1st. | 3 weekly e-mails with PDF+CSV reach assigned Faculty within 5 min of 06:00; monthly consolidated e-mail reaches every Administrator; report_log status DELIVERED. |

Department of Computer Science and Engineering

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-NOT -01 | Low-attenda nce alert | SAMS-F-0 60 | I / Functio nal | High | Student at 76.0% (19 of 25). | - Faculty submits a sessionmarking the student Absent (19/26 = 73.08%). - Submit another sessionmarking Present. | Alert e-mail reaches the Student within 5 min after step 1. After step 2 (20/27 = 74.07%, already below threshold) no further alert is sent. |
| TC-NOT -02 | E-mail retry and final status | SAMS-F-0 61 | U / Functi onal / Negative | Mediu m | SMTP stub set to fail the first 2 attempts, then a variant failing all attempts. | - Trigger a notificationwith the first stub. - Trigger one with thealways-failing stub. | Step 1: delivered on 3rd attempt, status DELIVERED. Step 2: 3 retries 5 min apart, then status FAILED and an ERROR log is written. |
| TC-AU D-01 | Audit trail completeness and immutability | SAMS-F-0 70, SAMS- F-071, SA MS-SEC-0 07 | S / Functi onal / Security | High | Events from TC-AUTH-01/03, TC-USR-01, TC-ATT-02, TC-ATT-06 executed. | - As Administrator filteraudit log by date, user and action. - Look for any edit/deletecontrol. - Attempt UPDATE/DELETE on audit_log with the application DB account. - Search application logsfor the test password and token. | Every event listed with user, action, target, IST time, IP; no edit/delete control; DB rejects UPDATE/DELETE; no password/token in logs. |

Department of Computer Science and Engineering

#### A.2 Non-functional test cases

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-PER F-01 | Roster load and submit response time | SAMS-NF001, SAMS -NF-002 | S / Perfor mance | High | Seed 5,000 students; JMeter script with 200 virtual users, 10 min ramp, 100-student sessions. | - Run load: each user loadsroster then submits attendance. - Read 95th-percentileresponse times. | p95 roster load <= 2 s; p95 submit <= 3 s; error rate < 1%. |
| TC-PER F-02 | Report generation time | SAMS-NF003 | S / Perfor mance | Mediu m | Section with 120 students and 60 sessions (7,200 records). | 1. Generate student-wise report in PDF and CSV, 10 times each. | Every run completes in <= 10 s. |
| TC-PER F-03 | Capacity and degradation | SAMS-NF004 | S / Perfor mance / Load | Mediu m | Database seeded with 5,000 students, 300 faculty, 1 semester of attendance. | 1. Repeat TC-PERF-01 and TC-PERF-02 on the full data set with 200 concurrent users. | Response times are within 5% of the baseline (small data set) values. |
| TC-AVL -01 | Availability measurement | SAMS-NF005 | S / Reliability | High | Uptime probe pings /actuator/health every 60 s from outside the network for 30 days. | 1. Compute availability for 08:00-20:00 IST, Mon-Sat, excluding announced maintenance. | Availability >= 99.5%. |
| TC-REL -01 | Backup and restore (RPO / RTO) | SAMS-NF006 | S / Reliability | High | Nightly backup job configured. | - Verify last backuptimestamp is within 24 h. - Drop the database on thetest server. - Restore from the latestbackup and time it. - Run smoke tests. | Backup <= 24 h old; restore completes in <= 4 h; smoke tests pass; data loss <= 24 h. |
| TC-USA -01 | Task time for marking attendance | SAMS-NF007 | S / Usability | Mediu m | 5 first-time Faculty volunteers; 10-minute orientation given. | 1. Each volunteer marks a 60-student class; time with a stopwatch. | Average time <= 2 minutes; no volunteer needs help to submit. |
| TC-USA -02 | Responsive layout, browsers and accessibility | SAMS-NF008, SAMS -NF-011 | S / Compa tibility / A ccessibilit y | Mediu m | Latest 2 versions of Chrome, Firefox, Edge; viewport 360, 768, 1920 px. | - Execute login, markattendance and view reports on each browser/viewport. - Run axe and Lighthouseaccessibility audits. - Navigate the markingpage with keyboard only. | No horizontal scrolling or clipped controls; no contrast violations at 4.5:1; all actions achievable by keyboard. |
| TC-MN T-01 | Service-layer unit-test coverage | SAMS-NF009 | U / Maint ainability | Mediu m | CI pipeline with JaCoCo. | - Run mvn verify. - Read JaCoCoservice-package line coverage. | Line coverage >= 70%; build fails below that gate. |

Department of Computer Science and Engineering

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-POR T-01 | Deployment on Linux and Windows | SAMS-NF010 | S / Portability | Low | Ubuntu 22.04 and Windows 11 hosts with JDK 17 and MySQL 8.0. | - Deploy the same JAR onboth hosts. - Run the smoke suite(login, mark, report). | Smoke suite passes on both without code or config-structure changes. |

Department of Computer Science and Engineering

#### A.3 Security test cases

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-SEC -01 | Role and object-level access matrix | SAMS-SE C-001 | I / Security | High | One Student, Faculty and Administrator token each. | - For every endpoint in theAPI catalogue call it with each role and with no token. - Compare with the accessmatrix (SAD Section 3.9). | Every disallowed call returns 401/403 and is logged; 0 endpoints deviate from the matrix. |
| TC-SEC -02 | Password policy and hashing | SAMS-SE C-002 | I / Security | High | Admin can create users. | - Set passwords: "abc123","password", "Passw0rd", "Pass@w0rd1". - Inspect thepassword_hash column. - Check API responses andlogs for the password or hash. | First three rejected, last accepted; stored value is a bcrypt hash ($2a/$2b, cost >= 10) different for equal passwords; no leakage. |
| TC-SEC -03 | Transport security (TLS) | SAMS-SE C-003 | S / Security | High | Deployed test server with certificate. | - Request http:// URL. - Run testssl.sh against theHTTPS endpoint. - Check DB and SMTPconnection settings. | HTTP is redirected (301/308) to HTTPS; only TLS 1.2/1.3 enabled; no weak ciphers; DB and SMTP connections use TLS. |
| TC-SEC -04 | Injection, XSS and CSRF resistance | SAMS-SE C-004 | S / Security | High | OWASP ZAP configured with authenticated contexts. | - Submit ' OR '1'='1 and<script>alert(1)</script> in login, user-name, reason and search fields. - Send a state-changing POST without CSRF token. - Run ZAP active scan. | Payloads stored/echoed only as encoded text; request without token returns 403; ZAP reports 0 High/Critical alerts. |
| TC-SEC -05 | Session token and cookie attributes | SAMS-SE C-005 | I / Security | High | Login completed. | - Inspect Set-Cookieheader. - Read cookie viadocument.cookie in the browser console. - Modify the JWT payloadrole and replay. - Use token after 15 min. | Cookie is HttpOnly, Secure, SameSite=Strict; not readable by script; tampered token returns 401; expired token returns 401. |
| TC-SEC -06 | Rate limiting | SAMS-SE C-006 | I / Security / DoS | Mediu m | Test client with one source IP. | - Send 25 login requests inone minute. - Send 105 GET requestsin one minute. | Login calls beyond the 20th and GETs beyond the 100th return 429 with Retry-After; normal service resumes next minute. |

Department of Computer Science and Engineering

| Test case ID | Title | Requireme nts verified | Level / type | Pri. | Preconditions / test data | Test steps | Expected result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-SEC -07 | Privacy and error-messag e hygiene | SAMS-SE C-008, SA MS-SEC-0 09 | S / Security / Privacy | Mediu m | Debug mode off. | - Trigger errors: malformed JSON, SQL-special characters, non-existent ID, DB stopped. - Compare stored columnswith Appendix B list. - Capture outboundnetwork traffic during a notification. | Responses use the standard error JSON with no stack trace/SQL; only Appendix B fields stored; only SMTP relay contacted. |